# Weekly Report

Team Echo

Week #3/4

Progress Overview:

Almost completed individual systems and begun full systems integration.

Structure: Only thing left is placement of bricks, US and LS

BOReS: We finally overcame the problem of interference noise between both US. Our solution: turn them on one at a time to take a reading and leave them in silent mode the rest of the time. This method gave us great accuracy.

NAS: The prototype is able to straighten its course as it crosses lines and navigate using square coordinates.

BADS: Completed and fully functional. We have successfully picked up 3 boxes and dropped them

Schedule:

Budget: This week, we exceeded the man hours allocation by 3 hours but since provisions had been made at the start of the project, we are still under budget on a cumulative basis.

Raw data:

|  | Week 3 |  |  |
| --- | --- | --- | --- |
|  | Allocated $ | Used $ | Over/Under $ |
| Man hours | 2310 | 2415 | -105 |
| Hardware | 50 | 8 | 42 |
| Overheads | 200 | 200 | 0 |
| Total $$ | 2560 | 2623 | -63 |
| Cuml YTD $$ | 9030 | 6662 | 3776 |

GLOSSARY OF TERMS

BADS (Box Acquisition and Dropping System): Includes the forklift and front door of the tower, controlled by the slave brick.

BOReS (Box and Obstacle Recognition System): System responsible to locate boxes and obstacles

HUS (High Ultrasonic Sensor): Refers to the most elevated US onboard the Megatron

LUS (Low Ultrasonic Sensor): Refers to the least elevated US onboard the Megatron

Megatron: Name of the robot (complete system). Megatron is a self sufficient robot that can track, grab and relocate boxes in an enclosed area with the help of various sensors.

NAS (Navigation System): Enables Megatron to navigate in the proposed enclosed area

NXT:  (taken directly from www.lego.com) LEGO MINDSTORMS NXT includes an NXT Intelligent Brick with 32-bit microprocessor, 3 Servo motors, a sound sensor, an ultrasonic sensor, a touch sensor, and a light sensor. The kit also features 519 LEGO TECHNIC elements, 4 input ports, 3 output ports, 7 6-wire cords Matrix display, Piezo speakers, USB 2.0 and Bluetooth support and a PC and Mac compatible programming software.

US: Lego Mindstorm Ultrasonic Sensor

LS: Lego Mindstorm Light sensor